# Exclusion List ETL — Issues, Resolutions & Open Decisions

# 医疗 Exclusion List ETL — 问题、解决方案与待决策事项

Project / 项目: Six-State Medical Exclusion List Merge (MD, MA, MI, MS, MT, NE)
六州医疗 Exclusion List 合并（MD, MA, MI, MS, MT, NE）

Status / 状态: Data cleaning complete; awaiting leadership decisions before national merge
数据清洗已完成；全国合并前待领导决策

Cleaned records / 清洗后记录总数: 8,575

## Part 1 — Issues Identified and Resolved

## 第一部分 — 已识别并解决的问题

### 1. Michigan: Incorrect Dual Sanction Date Mapping

### 1. Michigan（密歇根州）：双制裁日期映射错误

| EN | Michigan source rows contain two sanction date columns (Sanction Date1, Sanction Date2). Initially, Sanction Date2 was mapped to REINDATE (reinstatement date). This was semantically incorrect — Sanction Date2 represents a second sanction event, not a reinstatement. |
| --- | --- |
| 中文 | Michigan 源数据包含两个制裁日期列（Sanction Date1、Sanction Date2）。最初将 Sanction Date2 映射到了 REINDATE（恢复纳入医保日期）。这在业务语义上是错误的——Sanction Date2 代表的是第二次制裁事件，而非恢复日期。 |

| EN — Resolution | Each parsed sanction date now generates a separate exclusion record with its own EXCLDATE and EXCLTYPE. REINDATE is left empty. A dedicated parser (michigan_dates.py) handles compound date strings (e.g. 2/14/18 6/14/18). Result: 3,982 source rows → 4,921 cleaned records. |
| --- | --- |
| 中文 — 解决方案 | 每个解析出的制裁日期现在生成一条独立的 exclusion 记录，各有自己的 EXCLDATE 和 EXCLTYPE，REINDATE 置空。并新增专用解析模块（michigan_dates.py）处理复合日期字符串（如 2/14/18 6/14/18）。结果：3,982 行源数据 → 4,921 条清洗记录。 |

### 2. Mississippi: Indefinite Exclusion End Date Should Be Empty

### 2. Mississippi（密西西比州）：无限期 exclusion 结束日期应置空

| EN | Mississippi uses Termination End Date = 2999-12-31 (Excel serial 401768) and Exclusion Period ending in “Indefinite” to indicate exclusions with no fixed end. These were incorrectly converted to REINDATE = 29991231, implying a reinstatement date in year 2999. |
| --- | --- |
| 中文 | Mississippi 使用 Termination End Date = 2999-12-31（Excel 序列号 401768）及以 “Indefinite” 结尾的 Exclusion Period 来表示无固定结束日的排除。此前被错误转换为 REINDATE = 29991231，相当于在 2999 年有一个恢复日期。 |

| EN — Resolution | Records with indefinite exclusion period → REINDATE set to empty. Only records with a real bounded end (e.g. October 30, 2002 – November 19, 2028) retain a populated REINDATE (1 record). Previously affected: 192 records; now: 0 incorrect REINDATE values. |
| --- | --- |
| 中文 — 解决方案 | 无限期排除的记录 → REINDATE 置空。仅有明确结束期的记录（如 October 30, 2002 – November 19, 2028）保留 REINDATE（共 1 条）。此前受影响 192 条；现已修正为 0 条错误的 REINDATE。 |

## Part 2 — Open Issues Requiring Leadership Decision

## 第二部分 — 待领导决策的遗留问题

### Issue 1: Full Names Not Truncated — PostgreSQL Fields Changed to TEXT

### 问题 1：全名不截断 — PostgreSQL 字段改为 TEXT

| EN — Current approach | Per business requirement, organization names and provider names are preserved in full. PostgreSQL columns (busname, general, lastname, etc.) use TEXT instead of OIG LEIE fixed-length limits (e.g. BUSNAME max 30 chars, GENERAL max 20 chars). |
| --- | --- |
| 中文 — 当前做法 | 按业务要求，机构名和 provider 姓名完整保留，不做截断。PostgreSQL 相应列（busname、general、lastname 等）使用 TEXT 类型，而非 OIG LEIE 固定长度限制（如 BUSNAME 最长 30 字符、GENERAL 最长 20 字符）。 |

| EN — Scale | 272 records have busname exceeding 30 characters. Longest observed: 115 characters. Example: INFINITY INTEGRATED COUNSELING & HOLISTIC WELLNESS (50 chars). |
| --- | --- |
| 中文 — 规模 | 共 272 条记录的 busname 超过 30 字符，最长 115 字符。示例：INFINITY INTEGRATED COUNSELING & HOLISTIC WELLNESS（50 字符）。 |

| EN — Potential risk | If the national exclusion_main table or downstream systems enforce strict OIG fixed-length fields, import may fail or values may be silently truncated. Data will not match the canonical CMS OIG LEIE file format. |
| --- | --- |
| 中文 — 潜在风险 | 若全国 exclusion_main 总表或下游系统强制要求 OIG 固定长度字段，导入可能失败或被静默截断，与 CMS OIG LEIE 标准文件格式不完全一致。 |

| EN — Options for leadership | (A) National table uses TEXT — no truncation at merge (recommended). (B) Keep full names in cleaned CSV; truncate only at merge into OIG-compliant main table, with a truncation log. (C) Confirm field definitions with Verbus before merge. |
| --- | --- |
| 中文 — 待领导选择 | (A) 全国总表统一使用 TEXT，合并时不截断（推荐）。(B) 清洗库保留全名，仅在合并入 OIG 合规总表时截断并记录日志。(C) 与 Verbus 确认全国表字段定义后再决定。 |

### Issue 2: Source Records Missing Effective Date (8 Records Total)

### 问题 2：源数据缺少生效日期（共 8 条）

#### 2a. Montana (MT) — 6 records

| EN | Six a.k.a. (alias) provider records in the Montana source file have no Effective Date. Names are now parsed correctly (e.g. a.k.a. Saul Clement → Last: Clement, First: Saul), but EXCLDATE cannot be populated from source. |
| --- | --- |
| 中文 | Montana 源文件中有 6 条 a.k.a.（别名）provider 记录无 Effective Date。姓名现已正确解析（如 a.k.a. Saul Clement → 姓 Clement，名 Saul），但 EXCLDATE 无法从源数据填充。 |

| EN — Impact | These records cannot be matched by exclusion date in claims screening. Matching by provider name remains possible. This is a source data gap, not a conversion error. |
| --- | --- |
| 中文 — 影响 | 这些记录无法通过排除日期在理赔筛查中命中，但仍可通过 provider 姓名匹配。属于源数据缺失，非转换错误。 |

#### 2b. Mississippi (MS) — 2 records

| EN | Two Seyah Hospice Care organization records in the Mississippi source Excel have a blank Termination Effective Date (NaT). A third related record for the same organization with date 2012-02-01 is correctly preserved. |
| --- | --- |
| 中文 | Mississippi 源 Excel 中两条 Seyah Hospice Care 机构记录的 Termination Effective Date 为空（NaT）。同机构另一条含日期 2012-02-01 的记录已正确保留。 |

| EN — Impact | Same as MT — date-based screening unavailable for these 2 records; name/NPI matching still possible. Source data limitation. |
| --- | --- |
| 中文 — 影响 | 与 MT 情况相同——这 2 条无法按日期筛查，仍可通过姓名/NPI 匹配。属源数据限制。 |

| EN — Options for leadership | (A) Retain records and add a data_quality_flag = missing_excldate field. (B) Exclude from main table until manually verified. (C) Contact state data source for correction. |
| --- | --- |
| 中文 — 待领导选择 | (A) 保留记录并增加 data_quality_flag = missing_excldate 标记。(B) 暂不导入总表，待人工核实。(C) 联系各州数据源请求补全。 |

### Issue 3: Sparse Fields in Source Data (Structural Limitation)

### 问题 3：源数据字段稀疏（结构性限制）

| State / 州 | Missing field / 缺失字段 | Extent / 比例 | Cause / 原因 |
| --- | --- | --- | --- |
| Nebraska (NE) | NPI | 82% (1,134 / 1,390) | PDF table does not include NPI for most providers |
| Nebraska (NE) | Address | 100% (1,390 / 1,390) | PDF table has no address column |
| Massachusetts (MA) | Address | 100% (294 / 294) | Source Excel has no address column |

| EN | These are inherent limitations of the state-published source files, not conversion errors. Claims matching for these states will rely primarily on NPI and/or provider name. |
| --- | --- |
| 中文 | 这些是州政府发布的源文件本身的局限，非转换错误。这些州的理赔匹配将主要依赖 NPI 和/或 provider 姓名。 |

### Issue 4: Cross-State Duplicate NPI — Retain Multiple Records or Deduplicate?

### 问题 4：跨州相同 NPI — 保留多条还是去重？

| EN — Current state | 15 NPIs appear in multiple source_state values. Example: NPI 1538334222 (Adam Medical Equipment) appears in MD, MI, and NE — likely the same organization listed independently by each state’s Medicaid program. |
| --- | --- |
| 中文 — 现状 | 15 个 NPI 同时出现在多个 source_state 中。示例：NPI 1538334222（Adam Medical Equipment）同时出现在 MD、MI、NE 三个州——很可能是同一机构被各州 Medicaid 项目独立收录。 |

| EN — Options | (A) Retain all records — each row keeps its source_state; supports audit trail and state-specific provenance (recommended). (B) Cross-state deduplication — keep one record per NPI in the national table; simpler but loses state-level sourcing. |
| --- | --- |
| 中文 — 选项 | (A) 保留全部记录 — 每条保留其 source_state，便于审计溯源（推荐）。(B) 跨州去重 — 全国总表每个 NPI 只保留一条；更简洁但丢失州级来源信息。 |

| EN — Recommendation | Retain multiple records at merge; use source_state to distinguish origin. Align rule with Verbus before inserting into national exclusion_main. |
| --- | --- |
| 中文 — 建议 | 合并时保留多条，以 source_state 区分来源；插入全国 exclusion_main 前与 Verbus 统一规则。 |

## Part 3 — Summary for Leadership

## 第三部分 — 领导汇报摘要

| Category / 类别 | EN | 中文 |
| --- | --- | --- |
| Resolved | Michigan dual-date mapping fixed; MS indefinite REINDATE cleared; dedup logic redesigned; MD legend rows filtered; MT alias names parsed; EXCLTYPE exact-match fixed | Michigan 双日期映射已修正；MS 无限期 REINDATE 已置空；去重逻辑已重设计；MD 图例行已过滤；MT 别名姓名已修正；EXCLTYPE 精确匹配已修复 |
| Data quality | 6/6 states PASS validation; 0 high-risk conversion errors; 8,575 cleaned records | 六州校验全部 PASS；0 项高风险转换错误；共 8,575 条清洗记录 |
| Needs decision | Full-name TEXT vs OIG truncation; 8 missing-date records; cross-state NPI policy; national table schema with Verbus | 全名 TEXT vs OIG 截断；8 条无日期记录处理；跨州 NPI 策略；与 Verbus 确认全国表结构 |
| Not yet done | PostgreSQL import on server; merge into 50-state exclusion_main | PostgreSQL 服务器导入；合并入 50 州 exclusion_main 总表 |

## Appendix — Record Counts by State

## 附录 — 各州记录数

| State | Source rows / 源文件行数 | Cleaned records / 清洗后记录 | Notes / 备注 |
| --- | --- | --- | --- |
| MD | 1,605 | 1,603 | 6 legend rows filtered / 过滤 6 条图例行 |
| MA | 294 | 294 | No address in source / 源文件无地址 |
| MI | 3,982 | 4,921 | Multi-date expansion / 多日期展开 |
| MS | 194 | 193 | 2 missing effective date in source / 源文件 2 条无生效日期 |
| MT | 174 | 174 | 6 alias records missing date in source / 6 条别名记录源文件无日期 |
| NE | 1,391 | 1,390 | 82% missing NPI; no address / 82% 无 NPI；无地址 |
| Total | 7,640 | 8,575 |  |

Document generated for team reporting. 本文档供团队汇报留存使用。